## Slide 1: Working With Remote Teams

## Slide 2: What is this module?
This module is designed to provide an overview of recommendations for working with remote teams
It covers Pega-Led and Pega-Led/Partner-Driven engagements utilizing
  Pega Kraków
  Pega Consulting India
  Third parties, both near- and offshore
It is intended primarily for use by
  Practice Leaders
  Engagement Leads

## Slide 3: Definitions
Onshore
  Client’s or onshore remote location
Nearshore
  EMEA teams working with Pega Kraków
  North America teams working with partners that house delivery teams in US and/or Canada
Offshore
  Any team working with third-party offshore system integrators
  Any team working with Pega Consulting India (PCI)
Kraków
Consulting India

## Slide 4: Agenda
Recommendations for all remote efforts
Recommendations for nearshore teams
Recommendations for offshore teams

## Slide 5: Recommendations for all remote-team delivery

## Slide 6: Typical onshore delivery team
1A full-time Engagement Lead may serve as Scrum Master for 1 scrum team
2A Scrum Master (if the EL is not filling the role) can support no more than 2 scrum teams
Product Owner
(PO)
100%
Scrum Master
(SM)
100%2
Business Lead
(LBA)
100%
Technical Lead
(LSA)
100%
Engagement Lead
(EL)
100%1
Architects
(SSA, SA, ASA)
100%3
3Onshore architects may not be required if there are corresponding nearshore/offshore resources
Notes: Note: this is not a “Must Have” team composition for all engagements. Team requirements are based on size and scope of the project.
For example, SA and SSAs are not required in the onshore delivery team if there are nearshore/offshore resources. In most of the cases with PCI, we only have onsite EL, LSA and LBA.

## Slide 7: Communication
Pega and Partner teams should be included where possible in the Discovery Phase’s Delivery Handoff meeting (formerly Sales to Service Transition), along with the client in the Prepare Phase’s Kick Off meeting
Critical: PL needs to review sizing documents and assumptions with delivery teams as part of the Delivery Handoff meeting
Remote business and technical leads must be as familiar with business needs, solution architecture, etc. as are the onshore leads. Frequent checkpoints are mandatory.
High-quality video conferencing can significantly improve meetings’ productivity
  Particularly interactive meetings like DCO sessions
Notes: What happened to “Sales to Service Transition”? Since not all such transitions actually are sales-to-service (for example, a client that plans and delivers an internal solution without any sales effort), we’re using this more-generic term.
If you wonder if you should communicate about something, the answer is probably “yes”.
The 3 most important contributors to delivery success with remote teams are
  Communication
  Communication
  Communication

## Slide 8: Logistics
Provide common online collaboration tools like Skype, Webex, and Webex Teams
Use video for all meetings (including standups and PO reviews)
Provide a common document repository like Box or SharePoint
Provide access to a common agile delivery tool
Establish core hours when everyone is
  Working
  Online in a common collaboration tool like Skype
Provide consolidated contact information and a consolidated PTO calendar
Notes: Provide access to a common agile delivery tool like
  Agile Studio
  Jira
  Rally
  Team Foundation Server

## Slide 9: Evaluate status concretely
Have a Definition of Ready for user stories and enforce it
Have a Definition of Done for development artifacts and enforce it for
  Rule configuration
  In-sprint testing
Status reports
  Are a critical part of weekly communication, but don’t rely on them exclusively
  Regularly see what is being built

## Slide 10: Base delivery on Scrum
Work out team’s capacity with remote team’s leadership
Holidays and leaves
Level of professional performance (ex. SA vs. SSA)
Determine the capacity of any team based on productive hours agreed to with that team
Follow scrum processes and ceremonies
Scrum team accepts user stories into a sprint and commits to its timelines
Base capacity on team members’

## Slide 11: Remote team member visits
Remote team visiting onshore team
  As many members as practical for a week at project start
  Representatives visit throughout the project
    Common option: the weeks where one sprint ends and another begins
    Rotate this opportunity through the remote team
  Representatives onshore for 2 weeks to support Production Go Live
Fosters a personal connection among onshore team, offshore team, and (often) client personnel
Communication is always more productive when participants know each other as people, not just names on a distribution list

## Slide 12: Onshore team member visits
Onshore team visiting remote team
  At least as important as remote team’s visits
  Common option: at the start of work leading up to a release
  Representatives include at least the onshore leads (EL, LSA, LBA)
  If possible, include the PO in an early visit
Onshore team demonstrates respect for onshore team as peers
Onshore team can gain valuable insight into the remote team’s working environment and team dynamics. The remote team may also be more open to discussing the project and solution delivery process when they are on their home ground

## Slide 13: Team building
Find creative ways for team members – onshore and remote – to get to know each other
One example: Ask everyone a question like “You’re stranded on an island and you get one movie to watch. What movie would it be?”
Another example: “Little Known Facts About Me”
  A game where each member guesses published facts about their teammates
  Each team member sends the coordinator 3 personal facts about themselves
    Not related to their current job
    Not known to other team members
  Coordinator consolidates these facts into an anonymized list
  Team tries to identify a team member by the facts they provided

## Slide 14: Recommendations for nearshore teams
EMEA team working with Pega Kraków
North America team working with partners that house delivery teams in US and/or Canada

## Slide 15: Nearshore delivery team typically has
*A full-time Business Lead (LBA/SBA) is often desirable on the nearshore delivery team, but may be optional depending on the project
Business Lead
(LBA/SBA)
Optional*
Technical Lead
(LSA)
100%
Architects
(SSA, SA, ASA)
100%
Notes: Note: as discussed with onshore teams, this is not a “Must Have” nearshore team composition for all engagements. Team requirements are based on size and scope of the project.

## Slide 16: Nearshore delivery: Recommended span of responsibility
Onshore LBA
Onshore LSA
1st 3 remote SSAs, SAs, ASAs
Onshore SSA
1st 3 remote BAs*
*Though nearshore BAs are uncommon
+ 5 remote SSAs, SA,s ASAs
Notes: 1 onshore LSA for the first 3 remote SAs
  1 onshore SSA for each additional 5 remote SAs
1 onshore LBA for the first 3 remote BAs
  (though nearshore BAs are uncommon)

## Slide 17: Nearshore delivery: team organization
Nearshore team should be led by the onshore EL
  As such, EL needs to set up and communicate Rules of Engagement
Invite nearshore team to all scrum ceremonies
Nearshore LSA should be responsible for quality of work, on-time delivery, best practices
Onshore EL should still manage the team, challenge them with status updates, risk, blockers rising, lack of work raising, improvements, impediments raising, timesheets etc.
Have a balanced nearshore team
  Ex. 1 LSA, 2 SSAs, 2 – 4 SAs/ASAs

## Slide 18: Pega Kraków
Nearshore delivery capability to offer more price-compelling option when Pega Consulting leads project
Large, broadly-skilled team
Alternative to Asian offshore options
Encourage knowledge sharing among both onshore and nearshore teams
Kraków
Notes: As of September 2019 Kraków office has 70 System Architects: 20% LSA, 40% SSA, 40% SA/ASA, 1 BA, 1 UI Solution Developer, 1 QA.
The office also holds Product Engineering, GCS, and Cloud Engineering. The teams work closely together.

## Slide 19: Pega Kraków: logistics
Kraków time is
  1 hour ahead of Reading and London
  5 or 6 hours ahead of Cambridge, MA
  Dependent on seasonal time changes in the US, UK, and Poland
The flight between Kraków and the London metro area is approximately 880 miles (1,400 kilometers)
Flight cost can range widely – from inexpensive flights with LOT Polish Airlines to quite expensive flights with United Airlines
British citizens do not need a visa to travel to Kraków, and Polish citizens do not need a visa to travel to the United Kingdom (as of 5 June 2019)

## Slide 20: Nearshore North America: Pega recommends
Have entire remote team visit onshore
  At least once every 2 or 3 sprints
  Ideally, during the week of each sprint transition
North American nearshore workers often seek to avoid travel
  Ensure that they understand the benefits of their travel
    For themselves
    For the project

## Slide 21: Recommendations for third-party offshore teams

## Slide 22: Offshore partner’s delivery team typically has
Business Lead
(LBA)
100%
Technical Lead
(LSA)
50% (min)
Architects
(SSA, SA, ASA)
100%
Notes: This section does not refer to Pega Consulting India (PCI); it refers to partners like Wipro and Tata Consultancy Services (TCS).
Note: as discussed with onshore teams, this is not a “Must Have” offshore-partner team composition for all engagements. Team requirements are based on size and scope of the project.

## Slide 23: Offshore partners: Recommended span of responsibility
Onshore LBA
Onshore LSA
1st 3 remote SSAs, SAs, ASAs
Onshore SSA
1st 3 remote BAs
Onshore SBA
+ 5 remote SSAs, SA,s ASAs
+ 5 remote BAs
Notes: 1 onshore LSA for the first 3 remote SAs
  1 onshore SSA for each additional 5 remote SAs
1 onshore LBA for the first 3 remote BAs
  1 onshore SBA for each additional 5 remote BAs

## Slide 24: Offshore partners: team management
Don’t try to run an offshore team team from onshore
  Co-locate a project manager/EL with the remote team
  Have remote technical and business leads you can trust to drive the remote team
Encourage information sharing - even bad news or problems
  Explicitly drill into the details of what is happening on the project
  Hold frequent demonstrations of work being done
Calculate offshore team capacity in agreement with offshore project manager/EL – or offshore technical lead of project manager/EL is not available

## Slide 25: Recommendations for Pega Consulting India (PCI)

## Slide 26: PCI: One Pega Team
Pega Consulting India is part of the Americas delivery organization
They are an integral part of Pega’s worldwide capability
Consulting India
Notes: PCI is part of the Americas delivery organization. We’re truly one team that simply has distributed team members not unlike the fact that we have Consultants spread across the Americas region.

## Slide 27: This is PCI
123 resources
31% SA
6% LSA/PSA
2 Offices
Hyderabad
Bangalore
Co-located with
27% SSA/SBA
4% EL
15% ASA
15% Trainee
Product Engineering
Global Client Support
Cloud Engineering
Notes: Note: the co-located teams work closely together.
This information is current as of September 2019

## Slide 28: PCI team typically includes
Business Lead
(SBA)
50 – 100%
Technical Lead
(LSA)
50% (min)
Engagement Lead
(EL)
Part time
Architects
(SSA, SA, ASA)
100%

## Slide 29: Working with the PCI team
Involve the PCI team in Sprint 0 and initial sprints
Onshore team needs to provide feedback to PCI EL and LSA
Re status meetings and governance calls with customer:
  If possible, include PCI EL
  Schedule these meetings in early morning EST to allow PCI resource(s) to join

## Slide 30: PCI: team management
Encourage information sharing - even bad news or problems
  Explicitly drill into the details of what is happening on the project
  Hold frequent demonstrations of work being done
Increase EL/LSA allocation of there is no Pega onshore team
Don’t micromanage the PCI team
Carve out a budget to provide a team dinner for the offshore team

## Slide 31: PCI: work hours
PCI work hours are typically between 10:00 AM and 7:00 PM IST
For APAC clients, flexing to work from 9 AM to 6 PM IST is possible to increase overlap
A second shift is also possible for clients in the Americas
  Typically starts at 1:00 PM IST and ends at 10:00 PM IST
  This substantially increases overlap with onsite teams and customers

## Slide 32: PCI meetings: time zone overlap
Activity | US EST UTC – 5:00 | UK GMT UTC | India IST UTC + 5:30 | AUS AEST UTC + 10:00
PCI core hours (9 hours) | 23:30 – 08:30 | 04:30 +1 – 13:30 | 10:00 +1 – 19:00 | 14:30 +1 – 23:30
Daily Standup (15 min) | 08:00 – 08:15 | 13:00 – 13:15 | 18:30 – 18:45 | 23:00 – 23:15
Sprint reviews, retros, elaborations (3 hours) | 08:00 – 11:00 | 13:00 – 16:00 | 18:30 – 21:30 | 23:00 – 02:00 +1
EOD US sync-up (1 hour) | 23:30 - 00:30 | 04:30 +1 – 05:30 | 10:00 +1 – 11:00 | 14:30 +1 – 15:30
EOD IST sync-up (1 hour) | 09:00 – 10:00 | 14:00 – 15:00 | 19:30 – 20:30 | 00:00 +1 – 01:00 +1
Notes: To help understand some of the timezone-related challenges, this chart highlights some typical scenarios with time zone overlaps particularly where customer stakeholders are required participants. It must be adjusted to align with Daylight Saving Time in North America and Summer Hours in the UK. India does not observe Daylight Saving Time or Summer Hours.
This illustrates the need to negotiate mutually agreeable meeting schedules with the PCI EL to accommodate work-life equity for both teams.
The teams may need to consider accommodating off-hours, i.e. early mornings or late evenings.

## Slide 33: Recommendations for all offshore teams

## Slide 34: Offshore partners and PCI: logistics
Communication – even over-communication – is critical. Keep it
  Frequent
  Fast
  Transparent
Set and maintain a mutually agreeable and consistent schedule for working hours, meetings, etc.
Be considerate of
  Time zones
  Offshore team’s personal schedules (off hours, commuting, etc.)

## Slide 35: Offshore partners and PCI: meetings
Avoid twice-daily meetings
  If teams extend their working hours, it should be in either the morning or evening. Not both
Late night (for PCI team) meetings
  Do not go beyond core overlap hours unless it is a critical issue
  Invite only the people who need to attend
If there is a consistent need to meet outside of core hours
  Pega onshore EL works with PCI EL and PCI Management (or their counterparts with the offshore partner) to define a plan
  Recommended option: bring a PCI (or offshore partner) team member onshore to join the onshore Pega team

## Slide 36: Questions and wrap-up

## Slide 37: Find more information on Pega Community
  https://community.pega.com/knowledgebase/project/delivery-methodology